# ElectroCocha: Project Plan

Prototype website + video + report + Agile (solo version)

## 1. The big picture

| Question | Answer |
| --- | --- |
| What is the problem? | Bolivia has fuel shortages and diesel prices rose over 160%. Transport workers in Cochabamba are struggling. |
| What is the idea? | ElectroCocha: a website that helps people in Cochabamba understand and switch to electric vehicles (costs, financing, incentives). |
| Who is it for? | Bus and taxi operators, private drivers, commuters, local government. |
| What do I hand in? | 1) Website (3-5 pages) 2) Video (max 5 min) 3) Report (max 1,200 words) |

## 2. User stories (what people want from the site)

Format: "As a [who], I want [what], so that [why]."

| # | Story | Priority |
| --- | --- | --- |
| User1 | As a visitor, I want to quickly understand the problem and the EV solution, so I know if it is relevant to me. | Must |
| User2 | As a user, I want to get back to the home page from any page, so I never get lost. | Must |
| User3 | As an operator, I want to send an enquiry with my details and query type, so someone can contact me. | Must |
| User4 | As an operator, I want clear error messages on the form, so I can fix my mistakes. | Must |
| User5 | As a user with a disability or slow internet, I want an accessible, light site. | Must |
| User6 | As an operator, I want to compare diesel and electric running costs, so I can decide. | Should |
| User7 | As a driver, I want to see charging station locations, so I know where I can charge. | Should |
| User8 | As a visitor, I want video, audio and an infographic, so the information is easy to take in. | Should |
| User9 | As a visitor, I want to know who is behind ElectroCocha, so I can trust it. | Could |

Must = needed to pass the brief. Should = important. Could = nice to have.

## 3. Requirements (what the site includes)

### Pages (5)

| Page | Purpose |
| --- | --- |
| index.html | Home: problem, solution, call to action |
| solutions.html | EV options, cost calculator, benefits |
| about.html | Mission, partners, disclaimer |
| contact.html | Contact form with JavaScript validation |
| Sign in | Sign in and Sing up forms with validation js |

### Contact form rules (JavaScript only, no server code)

| Field | Rule |
| --- | --- |
| Name | Letters and spaces only. No numbers or symbols. |
| Phone | Numbers only, exactly 9 or 10 digits |
| Email | Basic format check (has @ and a domain) |
| Query type | Dropdown, must pick one |
| Message | Not empty |
| All fields | No empty boxes |

### Other requirements

- Same navigation menu on every page, with a link to Home

- One shared theme (colours, fonts) from a single style.css

- Variety of media: images, video, audio, infographic

- Accessible: alt text, labels on form fields, good colour contrast, keyboard friendly, video captions or transcript

- Comments in every HTML, CSS and JS file

### Out of scope (not doing)

Backend, database, real payments, real station data.

## 4. Why Scrum (Agile)?

| How it fits here | Scrum | Kanban |
| --- | --- | --- |
| Work is done in | Fixed short sprints | A continuous flow |
| Deadline fit | Great for a fixed deadline | Weaker, no time-boxes |
| Easy to explain in report/Q&A | Yes (planning, review, retrospective) | Less to say |

Decision: Scrum -> Solo version: I am the Product Owner, Scrum Master and Developer. My "friend" (the client) gives feedback at each sprint review.

## 5. Step-by-step plan

Sprint 0 → Sprint 1 → Sprint 2 → Sprint 3 → Sprint 4 ….

Setup     Foundation  Contact    Content    Polish +  form + video + report

### Sprint 0: Setup

- Create Git repository and folder structure

- Set up the board (Trello) and add all user stories

- Choose colours, fonts, logo idea

- Sketch simple wireframes of the 5 pages

### Sprint 1: Foundation

- Shared navigation and footer

- style.css (theme, responsive layout)

- index.html with problem, solution, call to action

- Accessibility basics (semantic tags, alt text, contrast)

- Deliverable: working home page with navigation

### Sprint 2: Contact form

- contact.html with all fields

- validation.js with one function per rule (name, phone, email, empty)

- Clear error messages next to each field

- Test with good and bad input

- Deliverable: fully working, tested form

### Sprint 3: Content pages

- solutions.html with cost calculator (calculator.js)

- Fiffht.html -> description coming on..

- Add video, audio clip

- Deliverable: all main content in place

### Sprint 4: Polish and hand-in

- about.html

- Check every link works

- Test accessibility

- Test on Chrome

- Review comments in all files

- Write video script, record video (under 5 min)

- Write the report (under 1,200 words)

- Deliverables: zipped site, video, report

### End of every sprint

- Review: does the work meet the user stories?

- Retrospective: what went well, what to change?

## 6. Environment and tools

| Need | Tool |
| --- | --- |
| Code editor | VS Code |
| Version control | Git (one commit per finished task) |
| Task board | Trello |
| Testing | Browser DevTools, W3C validator |
| Images | Own photos and free ones |
| Audio | Audacity or a text-to-speech clip |
| Video recording | OBS Studio |
| Agents | Plan.md |

## 7. Report reminder (Agile vs Plan-based)

Why Agile fits ElectroCocha: fuel policy, EV incentives and charging plans in Bolivia change quickly, so requirements will change. Short sprints and regular feedback let the project adapt.

How Plan-based would differ: everything fixed up front (requirements, design), phases run in order, little going back, and users see the product only at the end.